TOBMATE BLOCKCHAIN IMPLEMENTATION PROGRAM

Phase 2.1

Blockchain Implementation Program 및 Repository Foundation

1. 단계 목적

Phase 2.1의 목적은 Phase 1.1부터 Phase 1.20까지 완성된 Tobmate Blockchain Master Architecture를 실제 개발 가능한 Program, Repository, Package, Service, Environment 및 Delivery 체계로 전환하는 것이다.

Phase 2.1은 Smart Contract 기능을 본격적으로 구현하기 전 다음 기반을 확정한다.

Development Organization

Repository Structure

Move Package Structure

Backend Service Structure

SDK Structure

Coding Standards

Security Baseline

CI/CD

Devnet

Configuration

Testing Foundation

Issue·Milestone Management

Release Strategy

Documentation

Initial Repository Skeleton

이 단계의 최종 결과는 개발팀이 동일한 구조와 규칙으로 즉시 구현을 시작할 수 있는 실행 가능한 Repository Foundation이다.

2. Phase 2 전체 구현목표

Phase 2는 설계문서를 다음 실제 Software 구성요소로 전환한다.

Move Smart Contracts

Rust Services

TypeScript Services

Python AI·Data Services

Indexer

GSAP Resolver

Oracle

Bridge

Storage Gateway

SDK

Developer Portal

Wallet Integration

Devnet

Testnet

Deployment Automation

3. Phase 2 구현원칙

1. Specification-first

2. Security-by-design

3. Build small, verify continuously

4. Modular Package Architecture

5. On-chain·Off-chain 책임분리

6. Reproducible Build

7. Automated Test

8. Immutable Artifact

9. Environment Isolation

10. Audit-ready Evidence

4. 구현 범위 관리

Phase 2.1에서는 모든 기능을 구현하지 않는다.

이번 단계의 범위:

Repository 생성

공통 Convention 확정

Move Package Skeleton

Service Skeleton

SDK Skeleton

CI Pipeline

Local Dev Environment

Devnet Configuration

Test Framework

Security Scan

Documentation Framework

Milestone 구성

다음은 후속 Phase에서 구현한다.

실제 GOLDPEG Mint·Burn Logic

실제 Gold NFT 발행

Dual Ownership 정산

DEX Swap Engine

Lending

Bridge

Oracle Production Logic

Mainnet Deployment

5. 개발조직 구조

권장 조직:

Program Governance

Protocol Architecture

Move Smart Contract

Blockchain Infrastructure

Backend Platform

GSAP Spatial

Identity·Wallet

Gold Asset·DeFi

Indexer·Data

AI·Drone

Security

DevOps·SRE

QA·Verification

Compliance·Operations

Developer Ecosystem

6. Program Governance Team

책임:

Roadmap

Budget

Priority

Risk

Dependency

Milestone Approval

Release Decision

External Partner Coordination

주요 역할:

Program Sponsor

Program Director

Technical Program Manager

Product Owner

Risk·Compliance Lead

7. Protocol Architecture Team

책임:

Master Architecture 유지

Module Boundary

Interface Specification

Protocol Invariant

ADR 승인

Upgrade Strategy

Patent-linked Architecture 검토

Architecture Team은 모든 Code를 직접 작성하기보다 Module 간 일관성을 관리한다.

8. Move Smart Contract Team

책임:

Move Package 구현

Object Model

Capability

State Machine

Events

Invariant

Unit Test

Move Prover

Upgrade Compatibility

9. Blockchain Infrastructure Team

책임:

Sui Client

Full Node

RPC

Checkpoint

Transaction Submission

Node Configuration

Network Integration

10. Backend Platform Team

책임:

API Gateway

Application Service

Transaction Orchestrator

Webhook

Authentication

Authorization

Developer Platform

주요 언어:

Rust

TypeScript

11. GSAP Spatial Team

책임:

GSAP Registry Interface

Address Parser

Canonicalization

Resolver

Reverse Resolution

Grid Index

GPS·GIS Integration

Privacy Policy

12. Identity·Wallet Team

책임:

TMID

Wallet Binding

Passkey

Session

Pairwise Identifier

Credential

Consent

Recovery

Transaction Intent

13. Gold Asset·DeFi Team

책임:

GOLDPEG

Gold NFT

Dual Ownership

DEX

Liquidity

Trading Profit Fee

Lending

Redemption

Reserve Reconciliation

14. Indexer·Data Team

책임:

Checkpoint Reader

Event Decoder

Object Projection

PostgreSQL

Search

Cache

Data Reconciliation

Analytics

15. AI·Drone Team

책임:

AI Agent Registry

Capability

Task Scheduler

Model Registry

Drone Identity

Telemetry

GSAP Geotag

Storage Provenance

16. Security Team

책임:

Threat Modeling

Code Review

Dependency Security

Secret Management

Key Policy

Audit Coordination

Penetration Test

Incident Readiness

17. DevOps·SRE Team

책임:

CI/CD

Container

Kubernetes

IaC

Devnet

Testnet

Monitoring

Logging

Backup

Release

18. QA·Verification Team

책임:

Test Strategy

Integration Test

End-to-end Test

Regression

Fuzzing

Performance

Formal Verification Evidence

Release Gate

19. Responsibility Matrix

Architecture Decision

→ Protocol Architecture

Move Package

→ Move Team

API Contract

→ Backend + Architecture

GSAP Protocol

→ GSAP Team + Architecture

Security Gate

→ Security Team

Deployment

→ DevOps·SRE

Release Acceptance

→ QA + Program Governance

Protocol Upgrade

→ Governance + Architecture + Security

20. Repository Strategy

초기에는 Monorepo를 기본으로 한다.

이유:

공통 Version 관리

Module 간 변경 동기화

통합 CI

공통 Type 공유

Atomic Commit

초기 개발속도

장기적으로 규모가 커지면 일부 Component를 분리할 수 있다.

21. 최종 Repository 이름

권장 Root Repository:

tobmate-blockchain

또는 전체 Platform을 포함하는 경우:

tobmate-platform

Blockchain 구현 중심 Repository는 다음으로 확정한다.

tobmate-blockchain

22. 최상위 Repository 구조

tobmate-blockchain/

├── move/

├── services/

├── sdk/

├── apps/

├── crates/

├── packages/

├── infrastructure/

├── environments/

├── tests/

├── scripts/

├── specifications/

├── docs/

├── security/

├── monitoring/

├── migrations/

├── examples/

├── tools/

├── .github/

├── Cargo.toml

├── package.json

├── pnpm-workspace.yaml

├── Makefile

├── justfile

├── docker-compose.yml

├── .env.example

├── .editorconfig

├── .gitignore

├── CODEOWNERS

├── SECURITY.md

├── CONTRIBUTING.md

├── CHANGELOG.md

└── README.md

23. Move Directory

move/

├── core/

├── access/

├── tmid/

├── gsap/

├── goldpeg/

├── gold-nft/

├── dual-ownership/

├── fee/

├── dex/

├── lending/

├── oracle/

├── bridge/

├── storage/

├── ai/

├── drone/

├── treasury/

├── governance/

└── operations/

24. Move Package 내부구조

각 Package:

move/goldpeg/

├── Move.toml

├── sources/

│   ├── goldpeg.move

│   ├── mint_policy.move

│   ├── reserve.move

│   └── events.move

├── tests/

│   ├── goldpeg_tests.move

│   ├── mint_tests.move

│   └── reserve_tests.move

└── README.md

25. Move Package Dependency 원칙

의존방향:

core

↓

access

↓

tmid·gsap·oracle

↓

goldpeg·gold-nft

↓

dual-ownership·fee

↓

dex·lending·bridge

↓

governance·operations

순환의존을 금지한다.

26. Core Move Package

경로:

move/core

초기 Module:

protocol.move

version.move

status.move

hash.move

common_events.move

errors.move

27. Access Move Package

경로:

move/access

초기 Module:

capability.move

role.move

policy.move

pause.move

28. TMID Move Package

초기 Module:

identity.move

wallet_binding.move

credential_reference.move

consent.move

recovery.move

pairwise_id.move

events.move

29. GSAP Move Package

초기 Module:

namespace.move

address.move

registry.move

ownership.move

resolver_record.move

grid.move

privacy.move

events.move

30. GOLDPEG Move Package

초기 Module:

goldpeg.move

mint_policy.move

burn_policy.move

reserve_record.move

redemption.move

events.move

31. Gold NFT Move Package

초기 Module:

gold_nft.move

physical_binding.move

serial_registry.move

custody_record.move

redemption_status.move

events.move

32. Dual Ownership Package

초기 Module:

dual_ownership.move

liability_registry.move

settlement.move

burn_eligibility.move

events.move

33. Fee Package

초기 Module:

fee_policy.move

transaction_fee.move

lp_fee.move

protocol_fee.move

profit_fee.move

distribution.move

events.move

34. DEX Package

초기 Module:

pool_registry.move

pool.move

liquidity_position.move

swap.move

router.move

slippage.move

oracle_guard.move

events.move

35. Lending Package

초기 Module:

market.move

collateral.move

borrow_position.move

interest.move

health_factor.move

liquidation.move

insurance.move

events.move

36. Oracle Package

초기 Module:

oracle_registry.move

feed.move

committee.move

price_record.move

freshness.move

deviation.move

events.move

37. Bridge Package

초기 Module:

chain_registry.move

message.move

finality_record.move

attestation.move

claim.move

refund.move

pause.move

events.move

38. Storage Package

초기 Module:

content_record.move

storage_reference.move

access_policy.move

replica_record.move

availability_proof.move

deletion_record.move

events.move

39. AI Package

초기 Module:

agent_registry.move

capability.move

model_registry.move

task.move

result_attestation.move

payment.move

events.move

40. Drone Package

초기 Module:

device_registry.move

operator_binding.move

session.move

telemetry_reference.move

gsap_geotag.move

provenance.move

events.move

41. Governance Package

초기 Module:

proposal.move

vote.move

quorum.move

timelock.move

execution.move

emergency.move

upgrade.move

events.move

42. Backend Services 구조

services/

├── api-gateway/

├── identity-service/

├── wallet-service/

├── gsap-resolver/

├── transaction-service/

├── asset-service/

├── dex-service/

├── lending-service/

├── oracle-service/

├── bridge-service/

├── storage-service/

├── ai-service/

├── drone-gateway/

├── indexer-service/

├── webhook-service/

└── reconciliation-service/

43. Rust Service 기본구조

services/gsap-resolver/

├── Cargo.toml

├── src/

│   ├── main.rs

│   ├── config.rs

│   ├── api/

│   ├── domain/

│   ├── application/

│   ├── infrastructure/

│   ├── repository/

│   ├── error.rs

│   └── telemetry.rs

├── tests/

├── Dockerfile

├── config/

└── README.md

44. TypeScript Service 기본구조

services/developer-platform/

├── package.json

├── tsconfig.json

├── src/

│   ├── index.ts

│   ├── config/

│   ├── routes/

│   ├── services/

│   ├── domain/

│   ├── adapters/

│   ├── middleware/

│   └── telemetry/

├── test/

├── Dockerfile

└── README.md

45. Python Service 기본구조

services/ai-service/

├── pyproject.toml

├── src/

│   └── tobmate_ai/

│       ├── api/

│       ├── models/

│       ├── tasks/

│       ├── security/

│       ├── storage/

│       └── telemetry/

├── tests/

├── Dockerfile

└── README.md

46. Shared Rust Crates

crates/

├── tobmate-config/

├── tobmate-crypto/

├── tobmate-errors/

├── tobmate-logging/

├── tobmate-metrics/

├── tobmate-sui-client/

├── tobmate-gsap/

├── tobmate-tmid/

├── tobmate-policy/

└── tobmate-test-utils/

47. Shared TypeScript Packages

packages/

├── config/

├── types/

├── errors/

├── logging/

├── api-client/

├── gsap-parser/

├── transaction-intent/

├── test-utils/

└── eslint-config/

48. SDK Repository 구조

sdk/

├── typescript/

├── rust/

├── python/

├── android/

├── ios/

├── flutter/

└── react-native/

Phase 2 초기 구현:

typescript

rust

python

49. TypeScript SDK 구조

sdk/typescript/

├── src/

│   ├── core/

│   ├── wallet/

│   ├── tmid/

│   ├── gsap/

│   ├── goldpeg/

│   ├── nft/

│   ├── dex/

│   ├── storage/

│   └── index.ts

├── test/

├── examples/

├── package.json

└── README.md

50. Applications 구조

apps/

├── developer-portal/

├── explorer/

├── wallet-demo/

├── gsap-demo/

├── gold-demo/

├── dex-demo/

└── admin-console/

Admin Console은 Protocol Governance를 우회하지 않는 운영도구로 제한한다.

51. Infrastructure 구조

infrastructure/

├── terraform/

│   ├── modules/

│   ├── development/

│   ├── testnet/

│   ├── staging/

│   └── mainnet/

├── kubernetes/

│   ├── base/

│   ├── overlays/

│   └── charts/

├── docker/

├── ansible/

└── policies/

52. Environment Configuration

environments/

├── local/

├── devnet/

├── private-testnet/

├── public-testnet/

├── staging/

└── mainnet/

각 Directory:

network.yaml

services.yaml

contracts.yaml

features.yaml

limits.yaml

observability.yaml

Secret는 포함하지 않는다.

53. Specification Directory

specifications/

├── protocol/

├── move/

├── api/

├── events/

├── gsap/

├── tmid/

├── assets/

├── defi/

├── bridge/

├── oracle/

├── security/

└── operations/

54. Specification 상태

각 Specification은 다음 상태를 가진다.

DRAFT

REVIEW

APPROVED

IMPLEMENTED

VERIFIED

DEPRECATED

55. Specification Identifier

예:

TBC-PROTOCOL-0001

TBC-GSAP-0001

TBC-TMID-0001

TBC-GOLD-0001

TBC-DEX-0001

TBC-SECURITY-0001

56. ADR 구조

docs/adr/

├── ADR-0001-sui-settlement-layer.md

├── ADR-0002-monorepo.md

├── ADR-0003-rust-typescript-services.md

├── ADR-0004-onchain-canonical-state.md

└── ADR-0005-hsm-key-isolation.md

57. ADR Template

Title

Status

Context

Decision

Alternatives

Consequences

Security Impact

Migration Impact

Patent Impact

Date

Approvers

58. Coding Language Policy

Move

→ Smart Contract

Rust

→ Critical Backend·Node·Indexer·Resolver

TypeScript

→ API·Developer Platform·Web SDK

Python

→ AI·Data Science·Simulation

SQL

→ Database Migration

Terraform·OpenTofu

→ Infrastructure

59. Rust Coding Standard

Rust Stable Version 고정

Clippy Warning 최소화

Unsafe Code 제한

Result 기반 Error 처리

Panic 사용 제한

Structured Logging

Explicit Timeout

Dependency Pinning

60. TypeScript Coding Standard

Strict Mode

No Implicit Any

Runtime Validation

Typed Error

Async Timeout

Dependency Lock

ESLint

Prettier

61. Python Coding Standard

Python Version 고정

Type Hint

Pydantic 또는 동등 Validation

Ruff·Formatter

Pytest

Dependency Lock

No Dynamic Secret Loading from Code

62. Move Coding Standard

명시적 Capability

Public Entry 최소화

State Transition 명확화

Abort Code 표준화

Event 필수화

Supply·Ownership Invariant

Shared Object 최소화

Version Field

Unit Test

63. Naming Convention

Move Module

→ snake_case

Rust Crate

→ kebab-case

Rust Module

→ snake_case

TypeScript Package

→ @tobmate/name

API Field

→ camelCase

Database

→ snake_case

Event Type

→ UPPER_SNAKE_CASE

64. Error Code Convention

구조:

DOMAIN-CATEGORY-NUMBER

예:

GSAP-VALIDATION-0001

GOLDPEG-MINT-0001

DEX-SWAP-0001

BRIDGE-CLAIM-0001

Move Abort Code는 숫자범위를 Domain별로 분리한다.

65. Move Abort Code 범위

1000–1999   Core

2000–2999   Access

3000–3999   TMID

4000–4999   GSAP

5000–5999   GOLDPEG

6000–6999   Gold NFT

7000–7999   Dual Ownership

8000–8999   Fee

9000–9999   DEX

10000–10999 Lending

11000–11999 Oracle

12000–12999 Bridge

13000–13999 Storage

14000–14999 AI

15000–15999 Drone

16000–16999 Governance

17000–17999 Treasury

18000–18999 Operations

66. Event Naming

TMID_CREATED

WALLET_BOUND

GSAP_REGISTERED

GOLDPEG_MINTED

GOLD_NFT_BOUND

DUAL_LIABILITY_CREATED

LIQUIDITY_ADDED

SWAP_EXECUTED

PROFIT_FEE_COLLECTED

BRIDGE_CLAIMED

AI_TASK_COMPLETED

67. API Versioning

초기:

/api/v1

Breaking Change 시:

/api/v2

Blockchain Package Version과 API Version을 동일하게 강제하지 않는다.

68. Database Migration Convention

Migration 이름:

YYYYMMDDHHMM_description.sql

예:

202607210900_create_gsap_records.sql

69. Git Branch Strategy

main

release/*

feature/*

fix/*

hotfix/*

experiment/*

70. Main Branch Policy

Direct Push 금지

Pull Request 필수

Required Review

Required CI

Signed Commit 권장

Critical Path CODEOWNER 승인

71. Commit Convention

Conventional Commit 형식:

feat:

fix:

refactor:

test:

docs:

security:

build:

ci:

chore:

예:

feat(gsap): add canonical address parser

72. CODEOWNERS

예:

/move/goldpeg/          @gold-team @security-team

/move/bridge/           @bridge-team @security-team

/move/governance/       @protocol-team @security-team

/services/gsap-resolver @gsap-team

/infrastructure/mainnet @sre-team @security-team

73. Release Version

Semantic Versioning:

MAJOR.MINOR.PATCH

예:

0.1.0

0.2.0

1.0.0

Protocol Package는 별도 On-chain Version을 가진다.

74. 초기 Version 정책

0.1.x

→ Repository·Core Foundation

0.2.x

→ TMID·GSAP

0.3.x

→ GOLDPEG·Gold NFT

0.4.x

→ Dual Ownership·DEX

0.5.x

→ Indexer·SDK

0.9.x

→ Mainnet Candidate

1.0.0

→ Mainnet Release

75. Dependency Management

Cargo.lock

pnpm-lock.yaml

Python Lockfile

Move Dependency Pin

Container Digest

Floating Version을 제한한다.

76. Dependency Approval

Critical Dependency는 다음을 검토한다.

License

Maintenance

Security History

Community

Release Stability

Supply-chain Risk

77. SBOM

모든 Release Artifact에 SBOM을 생성한다.

Move Package

Rust Binary

Node Package

Python Image

Container

SDK

78. Security Baseline

No Secret in Source

No Private Key in Log

Dependency Scan

Static Analysis

Container Scan

IaC Scan

Signed Artifact

Least Privilege

MFA

Branch Protection

Audit Logging

79. Secret Policy

Local Development:

.env.local

단, Repository Commit 금지.

CI·Environment:

Secret Manager

OIDC-based Short-lived Credential

KMS

HSM

80. Pre-commit Hook

검사:

Formatter

Lint

Secret Scan

Basic Unit Test

Forbidden File

Large File

81. CI Pipeline 개요

Checkout

→ Dependency Restore

→ Format Check

→ Lint

→ Unit Test

→ Build

→ Security Scan

→ Artifact

82. Move CI

Move Build

Move Test

Move Prover

Package Dependency Check

Abort Code Check

Public Entry Review

83. Rust CI

cargo fmt --check

cargo clippy

cargo test

cargo audit

cargo deny

cargo build --release

84. TypeScript CI

pnpm install --frozen-lockfile

lint

typecheck

unit test

build

dependency audit

85. Python CI

lockfile install

ruff

type check

pytest

dependency audit

build image

86. Integration CI

통합 Test Environment에서:

Local Sui Network

PostgreSQL

Redis

Mock Oracle

Mock Custodian

Mock Storage

Indexer

API

를 실행한다.

87. Nightly CI

Full Integration Test

Fuzz Test

Mutation Test

Performance Smoke Test

Dependency Scan

Container Scan

88. Release CI

Clean Build

Full Test

Formal Verification

SBOM

Artifact Sign

Release Notes

Container Push

Package Publish

Evidence Bundle

89. Local Development Environment

필수도구:

Git

Rust

Cargo

Sui CLI

Move

Node.js

pnpm

Python

Docker

Docker Compose

PostgreSQL Client

Make 또는 Just

90. Version 관리

권장:

mise

asdf

rust-toolchain.toml

.nvmrc 또는 Volta

.python-version

팀 전체가 동일 Version을 사용한다.

91. Local Bootstrap

명령 예:

git clone <repository>

cd tobmate-blockchain

make bootstrap

make local-up

make test

92. Makefile 기본명령

make bootstrap

make format

make lint

make test

make test-move

make test-rust

make test-ts

make local-up

make local-down

make devnet-reset

make build

make security-scan

93. Docker Compose Local Stack

초기 구성:

PostgreSQL

Redis

Local Object Storage

Mock Oracle

GSAP Resolver

Indexer

API Gateway

Developer Portal

Sui Local Network는 별도 Process 또는 Container로 실행할 수 있다.

94. Local Devnet

구성:

Local Sui Network

Test Accounts

Test Gas

Core Package

Mock TMID

Mock GOLDPEG

Mock GSAP

95. Shared Development Devnet

목적:

Team Integration

Contract Deployment

Indexer Testing

SDK Testing

Demo

96. Devnet Chain Configuration

Chain Name

Network ID

RPC URL

Faucet URL

Package IDs

Genesis Timestamp

Reset Policy

97. Devnet Reset Policy

초기 개발 중 Devnet은 Reset 가능하다.

단, Reset 시 다음을 기록한다.

Reset Time

Reason

Previous Package ID

New Package ID

Migration Impact

98. Private Testnet과 Devnet 차이

Devnet:

빠른 변경

Reset 가능

개발 중심

Private Testnet:

장기 State 유지

통합검증

Node 분산

운영절차 적용

99. Configuration Schema

공통 Configuration:

service:

name: gsap-resolver

environment: development

network:

suiRpcUrl: http://localhost:9000

database:

host: localhost

port: 5432

telemetry:

logLevel: info

metricsEnabled: true

Secret는 별도주입한다.

100. Feature Flag 초기목록

tmid_enabled

gsap_enabled

goldpeg_enabled

gold_nft_enabled

dual_ownership_enabled

dex_enabled

profit_fee_enabled

bridge_enabled

ai_enabled

drone_enabled

Critical Protocol Logic은 Feature Flag만으로 안전검증을 우회하지 않는다.

101. Testing Foundation

Unit Test

Integration Test

Contract Test

API Test

End-to-end Test

Fixture

Mock

Test Data Builder

Snapshot

102. Test Directory

tests/

├── unit/

├── integration/

├── e2e/

├── fuzz/

├── performance/

├── security/

├── fixtures/

├── scenarios/

└── test-data/

103. Shared Test Utilities

Wallet Generator

Sui Test Account

Object Factory

GSAP Address Factory

Gold Certificate Factory

Oracle Feed Mock

Bridge Message Mock

Time Controller

104. Test Data 원칙

Synthetic

Deterministic

Versioned

No Real Personal Data

No Mainnet Key

No Production Credential

105. Initial Contract Test Scope

Phase 2.1에서는 Skeleton 기준으로 다음을 확인한다.

Package Build

Module Import

Capability Creation

Version Object

Basic Event

Abort Code

Test Account

106. API Contract 관리

API Specification:

OpenAPI

AsyncAPI

Protobuf

GraphQL Schema

Code보다 Specification을 먼저 작성한다.

107. Event Contract 관리

각 Event는 다음을 정의한다.

Name

Version

Producer

Consumer

Fields

Canonical ID

Ordering

Idempotency

Retention

108. Database Ownership

각 Table의 소유 Service를 지정한다.

tmid_*            Identity Service

gsap_*            GSAP Resolver

gold_*            Asset Service

dex_*             DEX Service

checkpoint_*      Indexer

audit_*           Audit Service

Service 간 직접 Table 수정은 제한한다.

109. Service Communication

Synchronous

→ REST·gRPC

Asynchronous

→ Event Bus·Queue

Blockchain

→ Sui Transaction·Checkpoint Event

110. Transaction Orchestrator

Off-chain Process가 여러 단계를 조정할 때 사용한다.

예:

Gold Deposit

→ Custodian Confirmation

→ Approval

→ Mint Transaction

→ Reconciliation

On-chain 자산상태의 Canonical 결정은 Smart Contract가 수행한다.

111. Idempotency Foundation

모든 외부명령에 Idempotency Key를 지원한다.

Mint Request

Redemption Request

Bridge Request

Webhook

Payment

Storage Upload

112. Correlation ID

Request ID

Trace ID

Transaction Digest

Checkpoint

Business Operation ID

를 연결한다.

113. Logging Foundation

초기 Log Format:

{

"timestamp": "2026-07-21T00:00:00Z",

"level": "INFO",

"service": "gsap-resolver",

"environment": "development",

"traceId": "trace-id",

"message": "GSAP address resolved"

}

114. Metrics Foundation

초기 공통 Metrics:

request_count

request_duration

error_count

database_query_duration

sui_rpc_duration

checkpoint_lag

queue_depth

115. Health Endpoint

각 Service:

/health/live

/health/ready

/metrics

/version

116. Version Endpoint

반환정보:

Service Version

Source Commit

Build Time

Artifact Hash

Protocol Compatibility

Environment

Secret 또는 내부민감정보는 포함하지 않는다.

117. Documentation Foundation

README

Architecture

Local Setup

Development Guide

Testing Guide

Security Guide

Release Guide

Operations Guide

API Documentation

118. README 필수항목

Project Purpose

Architecture Summary

Prerequisites

Quick Start

Repository Map

Test Commands

Security Notice

Contribution

License

119. Developer Onboarding

신규 개발자는 다음 순서로 시작한다.

Access 승인

Security Training

Repository Clone

Tool Install

Bootstrap

Local Test

Starter Issue

Code Review

120. Issue Management

Issue 유형:

Epic

Feature

Task

Bug

Security

Research

Documentation

Technical Debt

121. Issue 필수항목

Summary

Context

Acceptance Criteria

Security Impact

Dependency

Test Requirement

Owner

Milestone

122. Epic 구조

초기 Epic:

EPIC-CORE

EPIC-TMID

EPIC-GSAP

EPIC-GOLDPEG

EPIC-GOLDNFT

EPIC-DUAL

EPIC-DEX

EPIC-INDEXER

EPIC-SDK

EPIC-DEVNET

EPIC-SECURITY

123. Milestone 구조

M0 — Repository Foundation

M1 — Core Move Foundation

M2 — TMID·Wallet

M3 — GSAP

M4 — GOLDPEG·Gold NFT

M5 — Dual Ownership

M6 — DEX·Fee

M7 — Indexer·API·SDK

M8 — Private Testnet

M9 — External Audit Candidate

M10 — Public Testnet

124. M0 완료조건

Repository 생성

Branch Protection

CODEOWNERS

Move Workspace

Rust Workspace

pnpm Workspace

Python Workspace

CI 통과

Local Stack 실행

Devnet 실행

Security Scan 실행

README 완료

125. M1 완료조건

Core Package

Access Capability

Protocol Version

Common Event

Abort Code Standard

Move Unit Test

Basic Prover

126. Sprint Structure

권장 Sprint:

2주

각 Sprint:

Planning

Implementation

Review

Integration

Demo

Retrospective

127. Sprint 0

목표:

Repository Foundation

Toolchain

CI

Local Environment

Development Convention

128. Sprint 1

목표:

Core Move Package

Access Capability

Protocol Version

Common Error

Common Event

129. Sprint 2

목표:

TMID Skeleton

Wallet Binding Skeleton

TypeScript SDK Core

Indexer Skeleton

130. Sprint 3

목표:

GSAP Parser

GSAP Registry Skeleton

Resolver Skeleton

GSAP SDK

131. Definition of Ready

작업 시작조건:

Specification 존재

Acceptance Criteria 명확

Dependency 확인

Security Impact 검토

Test Strategy 정의

Owner 지정

132. Definition of Done

작업 완료조건:

Code 작성

Review 승인

Test 통과

Documentation 갱신

Security Scan 통과

Telemetry 포함

No Critical Finding

Acceptance Criteria 충족

133. Pull Request Template

Summary

Related Specification

Related Issue

Changes

Security Impact

Testing

Migration

Screenshots·Evidence

Checklist

134. Security Review Trigger

다음 변경은 Security Team Review를 요구한다.

Mint

Burn

Treasury

Bridge

Oracle

Governance

Key

Authentication

Authorization

Cryptography

Private Data

135. Architecture Review Trigger

New Move Package

New Public API

New Database

New External Dependency

New Trust Boundary

Breaking Schema

Protocol Invariant 변경

136. Performance Review Trigger

Shared Object

Large Event

Batch Processing

Indexer Query

GSAP Search

High-frequency Swap

AI GPU Workload

Drone Streaming

137. License Strategy

Repository 공개범위에 따라 다음을 별도 결정한다.

Open-source Core

Source-available Module

Closed Operational Component

Patent-protected Implementation

각 Directory에 License 정책을 명확히 표시한다.

138. Open-source Boundary

공개 가능 후보:

GSAP Parser

Public SDK

Example Application

API Specification

Selected Move Interface

Developer Tools

제한 가능 후보:

Custodian Integration

Risk Engine

Security Detection

Internal Operations

Commercial AI Model

139. Patent Protection Coordination

새 기능 구현 전 다음을 확인한다.

기존 Patent Coverage

신규 발명 가능성

Public Disclosure Timing

Open-source Release Timing

Inventor Record

Design Evidence

특허출원 전 핵심기술이 공개되지 않도록 관리한다.

140. Risk Register

초기 Risk:

Sui·Move 기술변경

Team Skill Gap

Smart Contract Vulnerability

Gold Custodian Dependency

Regulatory Delay

Bridge Risk

Oracle Risk

Scope Expansion

Repository Complexity

Key Management

141. Risk Record

Risk ID

Description

Probability

Impact

Owner

Mitigation

Trigger

Status

142. Technical Debt Management

Technical Debt를 숨기지 않고 Issue로 관리한다.

분류:

Architecture Debt

Security Debt

Test Debt

Documentation Debt

Performance Debt

Dependency Debt

143. Quality Metrics

Build Success Rate

Test Pass Rate

Critical Coverage

Defect Escape Rate

Review Time

Deployment Frequency

Mean Time to Restore

Security Finding Count

Indexer Lag

144. Repository Protection

MFA

Organization SSO

Branch Protection

CODEOWNERS

Audit Log

Token Expiration

Fine-grained Access

Backup

145. CI Credential

Long-lived Cloud Key 대신 OIDC 기반 Temporary Credential을 사용한다.

146. Artifact Naming

tobmate-api-gateway:0.1.0

tobmate-gsap-resolver:0.1.0

tobmate-indexer:0.1.0

@tobmate/sdk:0.1.0

tobmate-move-core-0.1.0

147. Initial Dockerfile 원칙

Multi-stage Build

Minimal Runtime

Non-root

Pinned Base Image

Health Check

No Build Secret

SBOM

Signed Image

148. Initial Rust Workspace

Root Cargo.toml 개념:

[workspace]

resolver = "2"

members = [

"crates/*",

"services/*"

]

실제 Python·TypeScript Service는 별도 Workspace 설정을 사용한다.

149. Initial pnpm Workspace

packages:

- "apps/*"

- "packages/*"

- "sdk/typescript"

- "services/*"

Rust 또는 Python Directory는 해당 Build Tool에서 관리한다.

150. Environment Variable Convention

TOBMATE_ENV

TOBMATE_SERVICE_NAME

TOBMATE_LOG_LEVEL

TOBMATE_SUI_RPC_URL

TOBMATE_DATABASE_URL

TOBMATE_REDIS_URL

민감 Secret는 Secret Manager Reference로 주입한다.

151. Local .env.example

TOBMATE_ENV=local

TOBMATE_LOG_LEVEL=debug

TOBMATE_SUI_RPC_URL=http://127.0.0.1:9000

TOBMATE_DATABASE_URL=postgres://tobmate:tobmate@localhost:5432/tobmate

TOBMATE_REDIS_URL=redis://localhost:6379

실제 Secret는 예제파일에 넣지 않는다.

152. Initial Move Package Skeleton

예시:

module tobmate_core::protocol {

public struct ProtocolVersion has key {

id: UID,

major: u64,

minor: u64,

patch: u64,

active: bool,

}

public fun version(

value: &ProtocolVersion

): (u64, u64, u64) {

(

value.major,

value.minor,

value.patch

)

}

}

실제 Sui Framework Import와 Publish 절차는 개발환경 Version에 맞춰 확정한다.

153. Capability Skeleton

module tobmate_access::capability {

public struct ProtocolAdminCap has key, store {

id: UID,

}

public struct EmergencyCap has key, store {

id: UID,

}

}

Critical Capability 발행은 한 번만 수행되도록 별도 초기화 Logic을 둔다.

154. Common Event Skeleton

module tobmate_core::common_events {

public struct ProtocolInitialized has copy, drop {

major: u64,

minor: u64,

patch: u64,

initialized_at: u64,

}

}

155. Rust Health Service Skeleton

use axum::{routing::get, Json, Router};

use serde::Serialize;

#[derive(Serialize)]

struct HealthResponse {

status: &'static str,

service: &'static str,

}

async fn health() -> Json<HealthResponse> {

Json(HealthResponse {

status: "ok",

service: "tobmate-api",

})

}

#[tokio::main]

async fn main() -> Result<(), Box<dyn std::error::Error>> {

let app = Router::new().route("/health/live", get(health));

let listener = tokio::net::TcpListener::bind("0.0.0.0:8080").await?;

axum::serve(listener, app).await?;

Ok(())

}

156. TypeScript SDK Skeleton

export interface TobmateClientConfig {

apiUrl: string;

network: string;

}

export class TobmateClient {

public constructor(

private readonly config: TobmateClientConfig,

) {}

public getNetwork(): string {

return this.config.network;

}

}

157. Python AI Service Skeleton

from fastapi import FastAPI

app = FastAPI(title="Tobmate AI Service")

@app.get("/health/live")

def health() -> dict[str, str]:

return {

"status": "ok",

"service": "tobmate-ai",

}

158. First Integration Scenario

초기 Repository Foundation 검증 Scenario:

Local Sui Network 시작

→ Core Move Package Build

→ Package Publish

→ Protocol Version Object 생성

→ Indexer Skeleton 실행

→ API Health 확인

→ TypeScript SDK 연결

159. Second Integration Scenario

Mock GSAP Address 입력

→ Parser

→ Canonical Form

→ Resolver Mock

→ REST API

→ TypeScript SDK 응답

160. Third Integration Scenario

Mock GOLDPEG Mint Event

→ Local Chain Event

→ Indexer 수집

→ PostgreSQL 저장

→ API 조회

실제 Mint 권한과 Reserve Logic은 Phase 2.5에서 구현한다.

161. Initial CI Acceptance

Repository 첫 Release Candidate는 다음을 통과해야 한다.

Move Build 성공

Move Test 성공

Rust Format·Lint·Test 성공

TypeScript Typecheck·Test 성공

Python Lint·Test 성공

Secret Scan 성공

Container Scan 성공

Local Integration 성공

162. Initial Security Acceptance

No Secret Commit

No Critical Dependency Vulnerability

No Public Admin Endpoint

No Embedded Private Key

No Unpinned Critical Dependency

No Direct Main Branch Push

163. Initial Documentation Acceptance

README

CONTRIBUTING

SECURITY

Architecture Overview

Local Setup

Test Guide

Repository Map

ADR-0001

164. Phase 2.1 Deliverables

1. Monorepo Root

2. Move Workspace

3. Rust Workspace

4. TypeScript Workspace

5. Python Workspace

6. Service Skeleton

7. SDK Skeleton

8. Docker Compose

9. Local Sui Devnet

10. CI Pipeline

11. Security Pipeline

12. Test Framework

13. Specification Registry

14. ADR Registry

15. Initial Milestone Backlog

16. Developer Onboarding Guide

17. Release·Version Policy

18. Devnet Package Registry

165. Devnet Package Registry

예시:

network: tobmate-devnet

protocolVersion: 0.1.0

packages:

core:

packageId: "0x..."

version: 1

access:

packageId: "0x..."

version: 1

tmid:

packageId: null

version: 0

gsap:

packageId: null

version: 0

166. Module Status Registry

PLANNED

SKELETON

IMPLEMENTING

REVIEW

TESTING

AUDITED

DEPLOYED

DEPRECATED

167. Initial Module Status

core              SKELETON

access            SKELETON

tmid              PLANNED

gsap              PLANNED

goldpeg           PLANNED

gold-nft          PLANNED

dual-ownership    PLANNED

fee               PLANNED

dex               PLANNED

lending           PLANNED

oracle            PLANNED

bridge            PLANNED

storage           PLANNED

ai                PLANNED

drone             PLANNED

governance        PLANNED

168. Phase 2.1 Exit Gate

다음 조건을 만족해야 Phase 2.2로 이동한다.

Repository Foundation 승인

Core Directory 확정

Move Workspace Build 성공

Local Devnet 실행 성공

CI Required Check 적용

Security Scan 적용

CODEOWNERS 적용

Specification Template 승인

ADR Template 승인

Test Framework 실행

Developer Onboarding 검증

M0 Milestone 완료

169. Phase 2.1 핵심 Invariant

Source 없이 Artifact를 생성할 수 없음

Review 없이 Main Branch에 병합할 수 없음

Test 실패 상태로 Release Artifact를 승격할 수 없음

Secret를 Repository에 저장할 수 없음

Mainnet Key를 Local·Devnet에서 사용할 수 없음

Move Package 간 순환의존을 허용하지 않음

On-chain Canonical State를 Off-chain Database가 대체할 수 없음

Security-critical 변경은 Security Review를 우회할 수 없음

Specification 없는 Critical Module 구현을 시작하지 않음

동일 Version의 Artifact Hash는 환경 간 일치해야 함

170. Phase 2.1 핵심 결정사항

결정 1

초기 구현은 tobmate-blockchain Monorepo로 관리한다.

결정 2

Move, Rust, TypeScript 및 Python을 명확한 역할로 분리한다.

결정 3

Move Package는 Core, Access, TMID, GSAP, GOLDPEG, Gold NFT, Dual Ownership, Fee, DEX, Lending, Oracle, Bridge, Storage, AI, Drone, Governance 및 Operations로 분리한다.

결정 4

Package 간 순환의존을 금지하고 Core에서 상위 Protocol 방향으로만 의존하도록 한다.

결정 5

Rust는 Critical Backend·Indexer·Resolver에 우선 사용한다.

결정 6

TypeScript는 Developer Platform, Web Application 및 Public SDK에 사용한다.

결정 7

Python은 AI, Simulation 및 Data Science 기능에 사용한다.

결정 8

Specification과 ADR을 Code와 함께 Version 관리한다.

결정 9

모든 Critical Code에는 CODEOWNER와 Security Review를 적용한다.

결정 10

CI는 Move, Rust, TypeScript, Python, Container 및 Infrastructure 검사를 통합한다.

결정 11

Local Devnet과 Shared Devnet을 분리한다.

결정 12

Artifact는 한 번 Build한 후 동일 Hash를 환경별로 승격한다.

결정 13

실제 개인정보, Mainnet Key 및 Production Credential을 개발환경에서 사용하지 않는다.

결정 14

Phase 2.1에서는 기능구현보다 Repository, Toolchain, Test, Security 및 Devnet Foundation을 우선한다.

결정 15

M0 Repository Foundation 완료 후 Phase 2.2 Core Move Smart Contract Development로 이동한다.

171. Phase 2.1 완료 결과

이번 단계에서 다음 구현기반이 확정되었다.

Implementation Organization

Monorepo Strategy

Repository Layout

Move Package Layout

Rust Service Layout

TypeScript Service Layout

Python Service Layout

SDK Layout

Application Layout

Infrastructure Layout

Specification Registry

ADR

Coding Standards

Naming Convention

Error Codes

Event Convention

Branch Strategy

Version Strategy

Dependency Management

SBOM

Security Baseline

Secret Policy

CI Pipeline

Local Development

Docker Compose

Local Devnet

Shared Devnet

Testing Foundation

API Contract

Event Contract

Logging

Metrics

Health Check

Documentation

Issue Management

Milestones

Sprint Plan

Definition of Ready

Definition of Done

Pull Request Policy

Patent Coordination

Risk Register

Quality Metrics

Initial Code Skeleton

Integration Scenarios

Exit Gate

다음 단계

Phase 2.2

Core Move Smart Contract Development

다음 순서로 구현한다.

1. Move Workspace 실제 생성

2. tobmate_core Package

3. tobmate_access Package

4. Protocol Version Object

5. Protocol Registry

6. Capability Model

7. Role·Permission Model

8. Pause Architecture

9. Common Event

10. Error Code Library

11. Object Versioning

12. Package Initialization

13. Upgrade Preparation

14. Core Unit Test

15. Move Prover Specification

16. Local Publish Script

17. Devnet Deployment

18. Package Registry Update

19. Core SDK Binding

20. Phase 2.2 Exit Gate